Daily Scrum Meeting Minutes:

Attendees: Hansel Soberao, Laura Aurora Penza, Daniel Brizuela, Thuong Nguyen

Start time: 07:30 pm

End time: 08:30 pm

Hansel Soberao

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed provided documents from PO

- What is planned to be done until the next scrum meeting?

  - Start looking into adding image wrapping for the mobile view

- What are the hurdles?

  - None

Laura Penza

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meeting with PO, reviewing through the documentation and videos that PO presented to us

- What is planned to be done until the next scrum meeting?

  - Continue to work through the documentation. Get the GitHub setup for the team

- What are the hurdles?

  - Currently none

Daniel Brizuela

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Meeting with TO , going through all the documentation and code from the last team to get a better understanding of the project.

- What is planned to be done until the next scrum meeting?

  - Keep looking into the code/documents of the last team and start looking into database creation

- What are the hurdles?

  - Time constraints

Thoung Nguyen

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked through last team documents/code and start theorizing new methods to improve the project

- What is planned to be done until the next scrum meeting?

  - Meet with the PO and catch up with the team.

- What are the hurdles?

  - None