Daily Scrum Meeting Minutes:

Attendees: Hansel Soberao, Laura Aurora Penza, Daniel Brizuela, Thuong Nguyen

Start time: 07:30 pm

End time: 08:00 pm

Hansel Soberao

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Coded a Neo4j data connection factory

- What is planned to be done until the next scrum meeting?

  - Wait on the domain access to be distributed

- What are the hurdles?

  - Previous team code discovery is further ahead. We want access to the domain so we can decide where to put our efforts.

Laura Penza

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the current logic placed for login and registration of the site

  - Creating a faux Neo4J database for user registration storage

- What is planned to be done until the next scrum meeting?

  - The work towards the the registration logic for checking whether it’s a @gmail or @edu should be in progress

- What are the hurdles?

  - Still waiting on access to the domain

Daniel Brizuela

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into the issue regarding the project website host not being properly connected

- What is planned to be done until the next scrum meeting?

  - Website issue is completely solved

  - Start Working in setting up the website database for users registration/login

- What are the hurdles?

  - None

Thoung Nguyen

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met up with the PO and prioritize our tasks.

- What is planned to be done until the next scrum meeting?

  - Research more about how to extract data from a research paper to an excel sheet

- What are the hurdles?

  - None