Daily Scrum Meeting Minutes:

Attendees: Hansel Soberao, Laura Aurora Penza, Daniel Brizuela, Thuong Nguyen

Start time: 07:30 pm

End time: 08:15 pm

Hansel Soberao

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Checked with PO about backlog and hurdles

- What is planned to be done until the next scrum meeting?

  - Look back into user stories and reassign tasks

- What are the hurdles?

  - Web domain hasn’t propagated yet

Laura Penza

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Discovery work began regarding implementation of the registration

- What is planned to be done until the next scrum meeting?

  - The work towards the the registration logic for checking whether it’s a @gmail or @edu should be in progress. Ideally, should be completed.

- What are the hurdles?

  - Still waiting on access to the domain

Daniel Brizuela

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Website issue is completely solved

- What is planned to be done until the next scrum meeting?

  - Start Working in setting up the website database for users registration/login and storing of data/information regarding materials

- What are the hurdles?

  - None

Thoung Nguyen

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met up with the PO and prioritize our tasks.

- What is planned to be done until the next scrum meeting?

  - Continue researching and planning on the AI’s model.

- What are the hurdles?

  - None