Sprint Planning Meeting Minutes:

Attendees: Hansel Soberao, Laura Aurora Penza, Daniel Brizuela, Thuong Nguyen

Start time: 07:30 pm

End time: 08:30 pm

After discussion, the velocity of the team was estimated to be 15 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1 - Work on Website Front End (Dashboard)

- User Story #2 - Database setup

- User Story #3 - Analyzing code/documents from last team

- User Story #4 - Github setup

- User Story #5 - Add image wrap to mobile view

The team members indicated their willingness to work on the following user stories.

- Hansel Soberao

- User Story #3 - Analyzing code/documents from last team

- User Story #5 - Add image wrap to mobile view

- Laura Penza

- User Story #4 - GitHub Setup

- User Story #3 - Analyzing code/documents from last team

- User Story #1 - Work on Website Front End (Dashboard)

- Daniel Brizuela

- User Story #1 - Analyzing code/documents from last team

- User Story #2 - Database setup

- Thuong Nguyen

- User Story #3 - Analyzing code/documents from last team

- User Story #1 - Work on Website Front End (Dashboard)