Sprint Retrospective Meeting Minutes

Attendees: Hansel Soberao, Laura Aurora Penza, Daniel Brizuela , Thuong Nguyen

Start time: 07:00 pm

End time: 08:00 pm

What went wrong?

- Website hosting for the project was not linked correctly and we lost some days to have it fixed.

- Did we do a good job estimating our team's velocity?

  - Yes, we did a good job estimating the velocity.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, the points were allocated and communicated effectively

- Did each team member work as scheduled?

  - Yes, everyone contributed to their part and completed them on time

What went right?

- Stories and tasks were accomplished on time.

- Modules were completed in a timely manner.

How to address the issues in the next sprint?

- How to improve the process?

  - Better communication and more focused user stories

- How to improve the product?

  - We’ll start hosting from a temporary domain while PO resolves domain hosting issues.