Daily Scrum Meeting Minutes:

Attendees: Hansel Soberao, Laura Aurora Penza, Daniel Brizuela, Thuong Nguyen

Start time: 07:30 pm

End time: 08:30 pm

Hansel Soberao

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Purchased Linux VPS for hosting webpage

- What is planned to be done until the next scrum meeting?

  - Host server on VPS.

- What are the hurdles?

  - Previous Siteground hosting does not support Node.js

Laura Penza

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research towards siteground and it’s capabilites. Doesn’t support graphical databases, therefore we need another solution

    - BlueHost - leads us to have to recreate the site

    - Personal Server (Hansel) - keep the old code

- What is planned to be done until the next scrum meeting?

  - Decision on whether which hosting provider we’re going with

  - Registration should be atleast completed

- What are the hurdles?

  - Hosting of the website as been a constant blocker

Daniel Brizuela

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Review issues regarding the compatibility between current site and old code

- What is planned to be done until the next scrum meeting?

  - Start transferring to a new host site/ Work in transferring the files

- What are the hurdles?

  - Current website host is not compatible with old team code

Thoung Nguyen

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed a demo of backpropagation

- What is planned to be done until the next scrum meeting?

  - Scale the model up

- What are the hurdles?

  - None