Daily Scrum Meeting Minutes:

Attendees: Hansel Soberao, Laura Aurora Penza, Daniel Brizuela, Thuong Nguyen

Start time: 07:00 pm

End time: 08:15 pm

Hansel Soberao

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created route to new admin dashboard

- What is planned to be done until the next scrum meeting?

  - Dashboard skeleton built

- What are the hurdles?

  - n/a atm

Laura Penza

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - The Neo4j connection is fixed

  - Registration is completed. You can only sign in with a .edu, .net, or a .org account

- What is planned to be done until the next scrum meeting?

  - I would like to add an error message for the users for a bad registration

  - Sign-in / sign-out has an issue (discovery work is needed)

  - Typical sign-in features

- What are the hurdles?

  - NA

Daniel Brizuela

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Start working in the upload part of the dashboard so the input is saved in the database

- What is planned to be done until the next scrum meeting?

  - Keep working in the database

- What are the hurdles?

  - None

Thoung Nguyen

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researching to make chatGPT edit an existing excel sheet with new data

- What is planned to be done until the next scrum meeting?

  - Extract key data from a pdf using chatGPT

- What are the hurdles?

  - None