Daily Scrum Meeting Minutes:

Attendees: Hansel Soberao, Laura Aurora Penza, Daniel Brizuela, Thuong Nguyen

Start time: 07:00 pm

End time: 08:15 pm

Hansel Soberao

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Landing CSS Mobile makeup, progress on front end dashboard

- What is planned to be done until the next scrum meeting?

  - Dashboard skeleton built

- What are the hurdles?

  - n/a atm

Laura Penza

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - The passwords for new registering users are now hashed

  - Error handling related to the database operations and invalid input

    - The logic is in place, but there seems to be either sporadic connection issues.

  - Elaboration of the tasks regarding the registration should be flushed out in order to keep documented tabs on the task

- What is planned to be done until the next scrum meeting?

  - Registration

    - Review the email validation logic and fix it

    - Review the connection between Neo4j and website

    - Review the necessity of the ID and why its not incrementing

- What are the hurdles?

  - NA

Daniel Brizuela

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started working in the creation of a functional database to store user information using Postgress/Prism

- What is planned to be done until the next scrum meeting?

  - Keep working in the database

- What are the hurdles?

  - None

Thoung Nguyen

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished a micrograd model

- What is planned to be done until the next scrum meeting?

  - Build a makemore model

- What are the hurdles?

  - None