Sprint Planning Meeting Minutes:

Attendees: Hansel Soberao, Laura Aurora Penza, Daniel Brizuela, Thuong Nguyen

Start time: 07:30 pm

End time: 08:30 pm

After discussion, the velocity of the team was estimated to be 15 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1 - Keep working on Website Front End (Dashboard)

- User Story #2 - Domain Setup

- User Story #3 - Continue researching and working with backpropagation AI model

- User Story #4 - Registration should be completed (locally)

- User Story #5 - Implementing last team code in the new domain

The team members indicated their willingness to work on the following user stories.

- Hansel Soberao

- User Story #5 - Implementing last team code in the new domain

- User Story #2 - Domain Setup

- Laura Penza

- User Story #4 - Registration should be completed (locally)

- User Story #2 - Domain Setup

- Daniel Brizuela

- User Story #1 - Keep working on Website Front End (Dashboard)

- User Story #2 - Domain Setup

- Thuong Nguyen

- User Story #3 - Continue researching and working with backpropagation AI  model

- User Story #1 - Keep working on Website Front End (Dashboard)