Daily Scrum Meeting Minutes:

Attendees: Hansel Soberao, Laura Aurora Penza, Daniel Brizuela, Thuong Nguyen

Start time: 06:30 pm

End time: 07:30 pm

Hansel Soberao

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Front End Admin Dashboard progress made

- What is planned to be done until the next scrum meeting?

  - Front End Admin Dashboard outlineplanning

- What are the hurdles?

  - Some features from Dashboard are already provided externally

Laura Penza

- How many hours did I work since the last meeting?

  - 8

- What was done since the last scrum meeting?

  - Gnatt-chart for the PO was completed and submitted

  - Registration was completed

  - Sign in was completed

- What is planned to be done until the next scrum meeting?

  - The PR that I created with the sign-in functionality is giving Vercel a deployment issue, therefore the majority of my time is going to be spent breaking down the individual unit components and pushing to the repo

- What are the hurdles?

  - NA - aside from the PR

Daniel Brizuela

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Creation of a manual entry of data for construction materials

- What is planned to be done until the next scrum meeting?

  - Keep working in the manual entry(adding more values and improving the design)

- What are the hurdles?

  - None

Thoung Nguyen

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Extract data using chatGPT

- What is planned to be done until the next scrum meeting?

  - Ensure the upload file is connected to the data extraction code

- What are the hurdles?

  - None