Daily Scrum Meeting Minutes:

Attendees: Hansel Soberao, Laura Aurora Penza, Daniel Brizuela, Thuong Nguyen

Start time: 06:30 pm

End time: 07:30 pm

Hansel Soberao

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Front End Admin Dashboard progress made

- What is planned to be done until the next scrum meeting?

  - Front End Admin Dashboard specification front end

- What are the hurdles?

  - N/A

Laura Penza

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Institution list has been added to the registration form

  - Sign in via email instead of username

- What is planned to be done until the next scrum meeting?

  - Email validation

  - Forgot password feature

- What are the hurdles?

  - NA

Daniel Brizuela

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research into julius api and start looking into sigma to start displaying the database in the site

- What is planned to be done until the next scrum meeting?

  - Implement a working visualization method to make the Database page display some data from the database

- What are the hurdles?

  - None

Thoung Nguyen

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researching vercel serverless function

- What is planned to be done until the next scrum meeting?

  - Ensure the upload file is connected to the data extraction code

- What are the hurdles?

  - None