Sprint Review Meeting Minutes

Attendees: Hansel Soberao, Laura Aurora Penza, Daniel Brizuela , Thuong Nguyen

Start time: 03:00 pm

End time: 04:00 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #1 - Keep working on Website Admin Dashboard

- User Story #2 - Discovery work and implementation of the User Dashboard

- User Story #3 - Continue researching and working with the upload file and Vercel serverless function

- User Story #4 - Integrate the sign-in features to the current deployed site

- User Story #5 - Creating a complete manual material input tab in the website

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #6 - Implementing a blob storage server