Daily Scrum Meeting Minutes:

Attendees: Hansel Soberao, Laura Aurora Penza, Daniel Brizuela, Thuong Nguyen

Start time: 06:30 pm

End time: 07:30 pm

Hansel Soberao

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Back End Admin Dashboard user table made. Navbar updated

- What is planned to be done until the next scrum meeting?

  - Schema adherence across functions

- What are the hurdles?

  - Some implemented features rely on different data values to be present in the schema

Laura Penza

- How many hours did I work since the last meeting?

  - 8

- What was done since the last scrum meeting?

  - Changed the sign-in function to make it work using the email instead of the username

- What is planned to be done until the next scrum meeting?

  - Fix all small issues in the registration and sign-in of the website

- What are the hurdles?

  - NA - aside from the PR

Daniel Brizuela

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Look into the libraries that are needed to properly display the neo4j data in the site

- What is planned to be done until the next scrum meeting?

  - Keep looking for method to display the data and research more into it

- What are the hurdles?

  - None

Thoung Nguyen

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Extract upload from Vercel and integrate chatGPT

- What is planned to be done until the next scrum meeting?

  - Ensure the upload file is connected to the data extraction code

- What are the hurdles?

  - None