Daily Scrum Meeting Minutes:

Attendees: Hansel Soberao, Laura Aurora Penza, Daniel Brizuela, Thuong Nguyen

Start time: 06:30 pm

End time: 07:30 pm

Hansel Soberao

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Complete Admin Table and Navbar

- What is planned to be done until the next scrum meeting?

  - Changes to user session

- What are the hurdles?

  - Some features from Dashboard are already provided externally

Laura Penza

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Created the “forgot password” feature

  - Working towards the email validation check logic

- What is planned to be done until the next scrum meeting?

  - Testing of the above features

  - Discovery work surrounding the User Dashboard

- What are the hurdles?

  - Restructure of some of the files because the previous team didn’t use api routes therefore, that needed to be taken care of for the features above to take place.

Daniel Brizuela

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research methods to visualize neo4j data in site

- What is planned to be done until the next scrum meeting?

  - Test the methods to have a functional display of data

- What are the hurdles?

  - None

Thoung Nguyen

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Extract data using chatGPT

- What is planned to be done until the next scrum meeting?

  - Ensure the upload file is connected to the data extraction code

- What are the hurdles?

  - None