Sprint Planning Meeting Minutes:

Attendees: Hansel Soberao, Laura Aurora Penza, Daniel Brizuela, Thuong Nguyen

Start time: 06:30 pm

End time: 07:30 pm

After discussion, the velocity of the team was estimated to be 15 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1 - Keep working on Website Admin Dashboard

- User Story #2 - Discovery work and implementation of the User Dashboard

- User Story #3 - Continue researching and working with AI data extraction and upload file

- User Story #4 - Integrate the sign-in features to the current deployed site

- User Story #5 - Implementing a functional data visualization page to the site

- User Story #6 - Implementing a blob storage server

- User Story #7 - Material Dashboard for Admin Panel

- User Story #8 - Quality Control for User Directory on Admin Panel

The team members indicated their willingness to work on the following user stories.

- Hansel Soberao

- User Story #1 - Keep working on Website Admin Dashboard

- User Story #2 - Implementation of the User Dashboard

- Laura Penza

- User Story #2 - Discovery work and implementation of the User Dashboard

- User Story #4 - Integrate the sign-in features to the current deployed site

- Daniel Brizuela

- User Story # 6 - Implementing a blob storage server

- User Story #5 - Implementing a functional data visualization page to the site

- Thuong Nguyen

- User Story #3 - Continue researching and working with AI data extraction and upload file

- User Story #6 - Implementing a blob storage server