Daily Scrum Meeting Minutes:

Attendees: Hansel Soberao, Laura Aurora Penza, Daniel Brizuela, Thuong Nguyen

Start time: 06:00 pm

End time: 07:30 pm

Hansel Soberao

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Admin page checks for user isAdmin status in session

- What is planned to be done until the next scrum meeting?

  - Material Repository

- What are the hurdles?

  - Some features from Dashboard are already provided externally

Laura Penza

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Password reset tested and merged

  - Email verification tested and merged

- What is planned to be done until the next scrum meeting?

  - User Admin discovery work

- What are the hurdles?

  - None

Daniel Brizuela

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed the upload page and connected the Neo4j database with the database page on the website to display the data

- What is planned to be done until the next scrum meeting?

  - Fix issues regarding the database page that cause new data entries to overlap with each other

- What are the hurdles?

  - None

Thoung Nguyen

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researching using openAI with TypeScripts

- What is planned to be done until the next scrum meeting?

  - Ensure functionality with openAI

- What are the hurdles?

  - None