Sprint Planning Meeting Minutes:

Attendees: Hansel Soberao, Laura Aurora Penza, Daniel Brizuela, Thuong Nguyen

Start time: 06:30 pm

End time: 08:00 pm

After discussion, the velocity of the team was estimated to be 15 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #1 - Discovery work and implementation of the User Dashboard

- User Story #2 - Continue researching and working with AI data extraction and upload file

- User Story #3 - Fixing and improving data visualization on the site

- User Story #4 - Quality Control for User Directory on Admin Panel

- User Story #5 - Troubleshooting on email validation

- User Story #6 - Completing pdf extraction

- User Story #7 - Support

The team members indicated their willingness to work on the following user stories.

- Hansel Soberao

- User Story #2 - Continue researching and working with AI data extraction and upload file

- User Story #6 - Completing pdf extraction

- User Story #7 - Support

- Laura Penza

- User Story #1 - Discovery work and implementation of the User Dashboard

- User Story #3 - Fixing and improving data visualization on the site

- User Story #5 - Troubleshooting on email validation

- User Story #7 - Support

- Daniel Brizuela

- User Story #3 - Fixing and improving data visualization on the site

- User Story #6 - Completing pdf extraction

- User Story #7 - Support

- Thuong Nguyen

- User Story #2 - Continue researching and working with AI data extraction and upload file

- User Story #6 - Completing pdf extraction

- User Story #7 - Support