Sprint Retrospective Meeting Minutes

Attendees: Gigi Arbelo, Jonathan Gil, Nicolas Smith, Careca McRae

Start time: 7:00 PM

End time: 7:30 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - The team's velocity estimation remains accurate, with a good track record of completing tasks within the sprint.

- Did we do a good job estimating the points (time required) for each user story?

  - Some user stories are taking longer than expected to complete due to team members busy schedules, however, we are trying to make as much progress as possible given the short timeframe for this course.

- Did each team member work as scheduled?

  - For the most part, team members have been able to work as scheduled.

What went right?

- The team's collaboration and communication has continued to be strong, with no interpersonal conflicts and a shared focus on achieving project goals. We are able to brainstorm an idea and come to a mutual consensus without difficulty.

How to address the issues in the next sprint?

- How to improve the process?

  - Break down larger user stories into smaller, more manageable tasks to improve estimation accuracy and task completion rates.

- How to improve the product?

  - Continue to work on the website with information that adequately represents the latest cybersecurity training, trends and constantly ask for feedback. Provide as much detail and resources as possible so that the user gets the most productive outcome from using our site.