Attendees: Christopher Alvarez, Ruben Cerna, Enrique Alfonso, Pedro Garcia

Start time 8:30 PM

End time: 9:00 PM

Christopher Alvarez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Set up the workspace for Kytos and watch tutorial videos.

- What is planned to be done until the next scrum meeting?

  - Start coding feature UI component to run L2.

- What are the hurdles?

  - KytosApi is not working.

Ruben Cerna

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reading documentation to start working

- What is planned to be done until the next scrum meeting?

  - Installing Virtual machine and Ubunto to get started

- What are the hurdles?

  - KytosApi is not working.

Enrique Alfonso

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - I set up the Kytos environment.

- What is planned to be done until the next scrum meeting?

  - Start coding feature UI components to run L3.

- What are the hurdles?

  - KytosApi is not working.

Pedro Garcia

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Install Virtual Box and install ubuntu. Begin accessing the github through ubuntu to work on the k-info-panel

- What is planned to be done until the next scrum meeting?

  - Begin coding k-info-panel

- What are the hurdles?

  - KytosApi is not working.