Daily Standup Meeting Minutes - 03/04/2024

Attendees: William Lopez, Leonardo Villa, Tyler Uwate, Valeria Garcia

Start time: 12.30 pm

End time: 1.00 pm

William Lopez - Capstone 2:

- How many hours did I work since the last meeting?

  - 3 hr.

- What was done since the last scrum meeting?

  - Since the last meeting we each looked at different aspects of the research paper in order to focus on one aspect together.

- What is planned to be done until the next scrum meeting?

  - Before the next meeting we want to review the wishlist and pick a topic to work on.

- What are the hurdles?

  - No hurdles.

Leonardo Villa- Capstone 2:

- How many hours did I work since the last meeting?

  - 3 hr.

- What was done since the last scrum meeting?

  - Since the last meeting we have met to decide what we are going to do as a team for the next sprint.

- What is planned to be done until the next scrum meeting?

  - Before the next scrum meeting I will start to work on my first task.

- What are the hurdles?

  - No hurdles.

Tyler Uwate - Capstone 2:

- How many hours did I work since the last meeting?

  - 3 hr.

- What was done since the last scrum meeting?

  - I read the CyFinder wishlist document

- What is planned to be done until the next scrum meeting?

  - See which features are plausible to edit, improve upon, or introduce.

- What are the hurdles?

  - Trying to understand said features.

Valeria Garcia - Capstone 2:

- How many hours did I work since the last meeting?

  - 3h

- What was done since the last scrum meeting?

  - I started looking at the new tasks for this sprint

What is planned to be done until the next scrum meeting?

  - I will meet with my team to plan for the sprint and discuss accomplishments.

- What are the hurdles?

  - No hurdles found so far

Oscar Alvarez- Capstone 2:

- How many hours did I work since the last meeting?

  - 3h

- What was done since the last scrum meeting?

  - Last scrum meeting, we met to provide each other with user stories

What is planned to be done until the next scrum meeting?

  - I will review the wishlist of features and compare to the features I have already looked into

- What are the hurdles?

  - No hurdles found so far