Daily Scrum Meeting Minutes:

Attendees: Jose Ibarra, Caroline Quiroga, Nathaniel Gonzalez, David Martinez, Dorys Ricardo

Start time: 8:00pm

End time:  9:00pm

Caroline Quiroga:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Met with the product owner, worked on user stories #4, #5, #6

- What is planned to be done until the next scrum meeting?

  - Continue to work on my user stories

- What are the hurdles?

  - Minor issue with Firebase security rules

Jose Ibarra:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - We met with the product owner and reported to her what we were working on.

- What is planned to be done until the next scrum meeting?

  - I’ll start developing the new interactive games.

- What are the hurdles?

  - None at this time

Nathaniel Gonzalez:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Meeting with the product owner discussing user stories

- What is planned to be done until the next scrum meeting?

  - Begin working on user stories for sprint 1

- What are the hurdles?

  - Trying to find out where I am supposed to edit/write code for the website

Dorys Ricardo:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - kept working on the assignment, met with the product owner

- What is planned to be done until the next scrum meeting?

  - worked on the assigned tasks

- What are the hurdles?

  - still getting familiar with firebase and its features, how it works

David Martinez:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Brushing up on Javascripts and HTML to work on user stories.

- What is planned to be done until the next scrum meeting?

  - Work user stories and work on application design.

- What are the hurdles?

  - Had a family emergency during the first sprint.