Daily Scrum Meeting Minutes:

Attendees: Jose Ibarra, Caroline Quiroga, Nathaniel Gonzalez, David Martinez, Dorys Ricardo

Start time: 8:00pm

End time:  9:00pm

Caroline Quiroga:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked on user stories #4, #5, #6

- What is planned to be done until the next scrum meeting?

  - Continue to work on my user stories

- What are the hurdles?

  - None at the moment.

Jose Ibarra:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I’ve started development of the new interactive games

- What is planned to be done until the next scrum meeting?

  - I’ll continue developing the new interactive games.

- What are the hurdles?

  - None at this time

Nathaniel Gonzalez:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Had an issue with the forum page not displaying properly so I worked on fixing it

- What is planned to be done until the next scrum meeting?

  - I’m going to look up how to create a new group/topic for the forum

- What are the hurdles?

  - Understanding the code currently implemented and what I can and can’t change and also learning javascript

Dorys Ricardo:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - kept working on the assignment and stories

- What is planned to be done until the next scrum meeting?

  - worked on the assigned tasks

- What are the hurdles?

  - learning more about with the website and what to edit from it

David Martinez:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the content progress user stories. .

- What is planned to be done until the next scrum meeting?

  - Continue to work on assigned user stories.

- What are the hurdles?

  - N/a