Sprint Retrospective Meeting Minutes

Attendees: Jose Ibarra, Caroline Quiroga, Nathaniel Gonzalez, David Martinez, Dorys Ricardo

Start time: 6:00pm

End time:  7:00pm

What went wrong?

- Unfortunately, certain user stories had to be put on hold due to the lack of documentation left by the previous team.

- Task prioritization was a source of misunderstanding due to a breakdown in communication.

What went right?

- The team was kept informed, and problems were resolved quickly thanks to our regular stand-up meetings.

- Several crucial user stories were finished, showcasing the team's technical prowess.

Did we do a good job estimating our team's work capacity?

- Our original capacity estimate was spot on, as agreed upon by all members of the team; however, total capacity use was negatively impacted by unforeseen complications.

Did we do a good job estimating the time required for each user story/task?

- The team admitted that although our estimations were typically correct for most jobs, they might be better in terms of foreseeing future integration issues.

Did each team member work as scheduled?

- Everyone on the team said they stuck to their schedules.

How can we continue these positive aspects in the next sprint?

- The team decided to keep its regular stand-up gathering.

- We stressed the significance of frequent information sharing meetings to ensure everyone is on the same page about the project's objectives.