Attendees: Jose Ibarra, Caroline Quiroga, Nathaniel Gonzalez, David Martinez, Dorys Ricardo

Start time: 10:00pm

End time:  11:00pm

Caroline Quiroga:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I’ve started working on my user stories, fixed some bugs.

- What is planned to be done until the next scrum meeting?

  - Continue to work on adding different voices to the app.

- What are the hurdles?

  - N/A

Jose Ibarra:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I’ve continued the development of the interactive game

- What is planned to be done until the next scrum meeting?

  - I’ll continue developing the interactive game

- What are the hurdles?

  - None at this time

Nathaniel Gonzalez:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Got familiar with the forum css and js files

- What is planned to be done until the next scrum meeting?

  - Worked on implementing updates to the forum page

- What are the hurdles?

  - Lot harder than i thought it would be

Dorys Ricardo:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - kept working on user stories, figuring out how to improve interaction between users

- What is planned to be done until the next scrum meeting

  - implementing my updates to the forum page, getting familiar with javascript, the volume options and background notices

- What are the hurdles?

  - N/A

David Martinez:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Mapping out how to execute use case .

- What is planned to be done until the next scrum meeting?

  - Complete assigned use cases, and move on to new ones.

- What are the hurdles?

  - Learning a new language while working on a project.