Attendees: Jose Ibarra, Caroline Quiroga, Nathaniel Gonzalez, David Martinez, Dorys Ricardo

Start time: 10:00pm

End time:  11:00pm

Caroline Quiroga:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked on creating detection game

- What is planned to be done until the next scrum meeting?

  - Continue to work on creating interactive detection game

- What are the hurdles?

  - N/A

Jose Ibarra:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I have finished fixing the mini games bugs.

- What is planned to be done until the next scrum meeting?

  - I’ll start adding more levels to the game as per Product Owner request.

- What are the hurdles?

  - N/A

Nathaniel Gonzalez:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued working on Prototype

- What is planned to be done until the next scrum meeting?

  - Continue to work on implementing updates to the forum page and begin prototyping reports page

- What are the hurdles?

  - Lost my files to the prototype

Dorys Ricardo:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - kept working on use cases.

- What is planned to be done until the next scrum meeting

  - implementing the updates to forum page.

- What are the hurdles?

  - None

David Martinez:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Consult with team members to collaborate on use cases.

- What is planned to be done until the next scrum meeting?

  - Continued work on use cases and continued collaboration.

- What are the hurdles?

  - The program’s code is poorly written, lack of comments and structure make working on it difficult.