Attendees: Jose Ibarra, Caroline Quiroga, Nathaniel Gonzalez, David Martinez

Start time: 10:00pm

End time:  11:00pm

Caroline Quiroga:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked on creating a new game

- What is planned to be done until the next scrum meeting?

  - Continue to work on creating an interactive game, collaborate on progress bar

- What are the hurdles?

  - N/A

Jose Ibarra:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I've successfully developed and integrated a new level into the audio memory game.

- What is planned to be done until the next scrum meeting?

  - As per the project owner's request, I am currently in the process of designing and implementing another level.

- What are the hurdles?

  - Sourcing an good quality text-to-speech AI to accurately convert text into speech for game’s word sounds.

Nathaniel Gonzalez:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked on the forum post button

- What is planned to be done until the next scrum meeting?

  - Find someone to Collaborate with to work on the button for the forum page post button

- What are the hurdles?

  - No hurdles thus far

David Martinez:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued work on progress completion use case

- What is planned to be done until the next scrum meeting?

  - Collaboration with teammates and further work on use case.

- What are the hurdles?

  - N/A