Attendees: Jose Ibarra, Caroline Quiroga, Nathaniel Gonzalez, David Martinez, Dorys Ricardo

Start time: 10:00pm

End time:  11:00pm

Caroline Quiroga:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Worked on creating comprehension game and detection game

- What is planned to be done until the next scrum meeting?

  - Continue to work on creating interactive games

- What are the hurdles?

  - N/A

Jose Ibarra:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I’m working on adding more levels to the game as per Product Owner request.

- What is planned to be done until the next scrum meeting?

  - I’ll continue adding more levels to the game as per Product Owner request.

- What are the hurdles?

  - N/A

Nathaniel Gonzalez:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Began working on the button for the forum page

- What is planned to be done until the next scrum meeting?

  - Collaborate with someone to work on the button for the forum page

- What are the hurdles?

  - No hurdles thus far

Dorys Ricardo:

- How many hours have I worked since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - kept working on the new game.

- What is planned to be done until the next scrum meeting

  - implementing updates.

- What are the hurdles?

  - None

David Martinez:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on activity progress bar..

- What is planned to be done until the next scrum meeting?

  - Collaborating with a teammate to work on use case.

- What are the hurdles?

  - N/A