Sprint Review Meeting Minutes

Attendees: Jose Ibarra, Caroline Quiroga, Nathaniel Gonzalez, David Martinez

Start time: 10:00pm

End time:  11:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

| Story ID | Story Title | Status | Assigned to |
| --- | --- | --- | --- |
| 1 | As a developer, I want to prototype the reports page | Completed | Nathaniel Gonzalez |
| 2 | As a developer I want to update the post button | In-Progress | Nathaniel Gonzalez |
| 4 | As a user, I want to have more interactive games | In-Progress | Caroline Quiroga |
| 5 | As a User, I want to toggle on and off different types of voices/accents | In-Progress | Caroline Quiroga |
| 6 | As a user, I want to control the difficulty level I’m working on | In-Progress | Caroline Quiroga |
| 7 | As a user, I want to have more interactive games | Not Started | Jose Ibarra |
| 8 | As a user, I want to have more comprehension activities. | In-Progress | Jose Ibarra |
| 9 | As a user I want the option to toggle difficulty | In-Progress | David Martinez |
| 10 | As a user I want the ability to see progress of content i.e completed icons under finished levels. | In-Progress | David Martinez |
| 11 | As a user I want to send progress reports to the audiologist/option to download a report. | In-Progress | David Martinez |

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting: