Sprint Planning Meeting Minutes:

Attendees:  Jose Ibarra, Caroline Quiroga, Nathaniel Gonzalez, David Martinez

Date:  4/1/2024

Start time: 10:00 p.m.

End time: 11:00 p.m.

We picked the following Nextcloud functions and features to use or test during this sprint, which were approved by Professor Masoud Sadjadi and Dr. Alliete Alfano. Here is the list of user stories and/or tasks, ordered based on their priority:

| Story ID | Story Title | Status | Assigned to |
| --- | --- | --- | --- |
| 1 | As a developer I want to update the post button | In-Progress | Nathaniel Gonzalez |
| 2 | As a developer I want to prototype the Profile page | In-Progres | Nathaniel Gonzalez |
| 3 | As a developer I want to add more voices to the app | Completed | Nathaniel Gonzalez |
| 3 | As a user, I want to have more interactive games | In-Progress | Caroline Quiroga |
| 4 | As a User, I want to select different accents | In-Progress | Caroline Quiroga |
| 5 | As a user, I want to have more joint activity games | In-Progress | Caroline Quiroga |
| 6 | As a developer I want to update the discussion forum page | In-Progress | Caroline Quiroga |
| 6 | As a user, I want to have more interactive games | In-Progress | Jose Ibarra |
| 7 | As a user, I want to have more comprehension activities. | Not Started | Jose Ibarra |
| 8 | As a developer I want to create a new audio game | In-Progress | David Martinez |
| 9 | As a user I want to send progress reports to the audiologist/option to download a report. | In-Progress | David Martinez |