Sprint Planning Meeting Minutes:

Attendees:  Jose Ibarra, Caroline Quiroga, Nathaniel Gonzalez, David Martinez

Date:  4/1/2024

Start time: 10:00 p.m.

End time: 11:00 p.m.

We picked the following Nextcloud functions and features to use or test during this sprint, which were approved by Professor Masoud Sadjadi and Dr. Alliete Alfano. Here is the list of user stories and/or tasks, ordered based on their priority:

| Story ID | Story Title | Status | Assigned to |
| --- | --- | --- | --- |
| 1 | As a developer I want to deploy the website | In-Progress | Nathaniel Gonzalez |
| 2 | As a developer I want to create videos to help the new coming team, work on the project | In-Progress | Nathaniel Gonzalez |
| 3 | As a developer I want to create a powerpoint explaining my contributions to the app | In-Progress | Caroline Quiroga |
| 4 | As a developer, I want to document all changes made to the app | In-Progress | Jose Ibarra |
| 5 | As a developer, I want to create a power point explaining all the changes made to the app | Not Started | Jose Ibarra |
| 6 | As a developer I want to create a new audio game | In-Progress | David Martinez |
| 7 | As a user I want to send progress reports to the audiologist/option to download a report. | In-Progress | David Martinez |