Sprint Retrospective Meeting Minutes

Attendees:  Jose Ibarra, Caroline Quiroga, Nathaniel Gonzalez, David Martinez

Start time: 10:00 p.m.

End time: 11:00 p.m.

What went wrong?

- Did we do a good job estimating our team's velocity?

  - I think we are a little behind where we wanted to be but are working towards finishing our respective stories

- Did we do a good job estimating the points (time required) for each user story?

  - I believe we did a good job estimating our points

- Did each team member work as scheduled?

  - Yes but our meeting times had to be adjusted

What went right?

- Finished prototyping the reports page

- Finished developing a new comprehension activity.

- Learned how to deploy the program

How to address the issues in the next sprint?

- How to improve the process?

  - Collaborate with teammates to try and figure out solutions

- How to improve the product?

  - Collaborate with the product owner to work on things of utmost importance.