Sprint 1 Planning Meeting Minutes 01/11/2024:

Project: BackLogger

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 08:00 PM

End time: 09:30 PM

After discussion, the velocity of the whole team for this sprint is estimated to be 82 hours. This figure comes from the estimated time that each member will spend on their respective user stories and is not accounting for the interaction time that we will have daily throughout the sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Research APIs
As a team member, I want to research various APIs that can potentially be integrated into our project so that our choice is ensured to be suitable for our project.
Estimated velocity: 14 hours

- User Story 2: Research Frameworks
As a team member, I want to research and select the most appropriate frameworks for both our front and back-end development.
Estimated velocity: 14 hours

- User Story 3: Language Selection
As a team member, I want to determine the programming languages we will use for our project so that we can work together based on our existing skills and project goals.
Estimated velocity: 14 hours

- User Story 4: Initialize GitHub Repo
As a team member, I want to set-up a GitHub repository for our project to allow for easier collaboration amongst team members.
Estimated Velocity: 5 hours

- User Story 5: Create Use Case Diagram
As a team member, I want to create a Use Case Diagram to clearly understand and document how users will interact with our application.
Estimated Velocity: 8 hours

- User Story 6: Set-up Basic Project Structure
As a developer, I want to set-up the basic structure of the project onto our shared repository to establish foundations from where we can all continue from.

- Estimated Velocity: 27 hours

The team members indicated their willingness to work on the following user stories.

- All Team Members

- User Story 1: Research APIs

- User Story 2: Research Frameworks

- User Story 3: Language Selection

- User Story 6: Set-up Basic Project Structure

- Lorena Miranda

- User Story 4: Initialize GitHub Repo

- Fernando Collante

- User Story 5: Create Use Case Diagram