Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 1 Day 1 01/16/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 08:30 PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started User Story 1: I have been doing research on different APIs to see which one would work for our project.

- What is planned to be done until the next scrum meeting?

  - Continue working on user story 1 trying to find out which API is our best option.

- What are the hurdles?

  - None

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Conducted research on Back-end technologies, for our restful api language, and for a database. Created a document of my 3 recommendations for each as well as my personal opinion on what I recommended highlighted in green. Document posted in our general chat.

- What is planned to be done until the next scrum meeting?

  - Begin work on trying to break down our flow of process. To begin work on a flowchart of the webapp.

- What are the hurdles?

  - None

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Started User Story 1: Started doing research on APIs and databases to use for the project.

- What is planned to be done until the next scrum meeting?

  - I'll keep working on User story 1.

- What are the hurdles?

  - No hurdles

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started User Story 1: In the ongoing process of exploring options for our front-end development, I've been actively researching both Vue and React.

- What is planned to be done until the next scrum meeting?

  - I will continue with the evaluation and weigh their respective strengths and weaknesses.

- What are the hurdles?

  - I haven't encountered any challenges so far.

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I have been working primarily in User Story 2, researching various frameworks for front and backend to be able to help solidify our choice for our technological stack to be used throughout the project. Interacted with Brandon’s poll on the suggested framework and database management system.

- What is planned to be done until the next scrum meeting?

  - Continue working on User Story 2, confer with frontend team and decide on frontend framework.

- What are the hurdles?

  - None