Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 1 Day 2 01/17/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 08:30 PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued User Story 1: I continued doing research on the APIs to see which one would work for our project.

- What is planned to be done until the next scrum meeting?

  - Continue working on user story 1 trying to find out which API is our best option and start user story 2

- What are the hurdles?

  - None

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked with group to create flowchart for the development of our application.

- What is planned to be done until the next scrum meeting?

  - Will start working on Database data values and tables design.

- What are the hurdles?

  - None

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Did some more research about the APIs discussed by the team. Also worked together with the team on the flowchart discussing the program functionalities.

- What is planned to be done until the next scrum meeting?

  - I'll keep researching the APIs and databases to be used as well as some of the options for back-end development discussed by the team.

- What are the hurdles?

  - No hurdles

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Contributed in the creation/editing of a flowchart for our application. I have also carefully evaluated both Vue and React for the front-end development of our application.

- What is planned to be done until the next scrum meeting?

  - I will start the mockup for the website design.

- What are the hurdles?

  - I haven't encountered any challenges so far.

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued working on User Story 2: researching on front end frameworks and contributed to the project flowchart that was produced since yesterday’s meeting.

- What is planned to be done until the next scrum meeting?

  - Decide on front end framework to be used by the next meeting, start creating layout mockups with the rest of the front end team.

- What are the hurdles?

  - None