Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 1 Day 4 01/19/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 06:00 PM

End time: 07:00 PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started watching videos on how the framework works.

- What is planned to be done until the next scrum meeting?

  - I will continue watching videos for the framework, and try to start User Story 5.

- What are the hurdles?

  - None

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working on data values, however ran into a time issue.

- What is planned to be done until the next scrum meeting?

  - Will work on finishing the data values sheet over the weekend

- What are the hurdles?

  - I ran into a timing issue today. I forgot today I was visiting a friend at the hospital. Thus, after work I needed to go there instead.

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Started reading about our backend program, node js

- What is planned to be done until the next scrum meeting?

  - I'll start learning JavaScript and how to use node js

- What are the hurdles?

  - No hurdles

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started developing mockups for the application/website.

- What is planned to be done until the next scrum meeting?

  - Will have hopefully finished the mockup.

- What are the hurdles?

  - I haven't encountered any challenges so far.

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Completed User Story 1, submitted suggestion of APIs to rest of the team. Started creating mockups for the layout of the website.

- What is planned to be done until the next scrum meeting?

  - Continue working on a layout mockup for the web app, meet re-adjust User Stories for the second half of the sprint.

- What are the hurdles?

  - None