Sprint 1 Backlog Grooming Meeting Minutes:

CIS4951 Capstone 2 – Sprint 1 01/19/2024

Project: BackLogger

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 07:30 PM

After discussion, the velocity of the team for the following sprint was estimated to be 82 hours. The team has been able to keep up with the required hours of daily work on the project.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User Story 4: Initialize GitHub Repo
As a team member, I want to set-up a GitHub repository for our project to allow for easier collaboration amongst team members.
Estimated Velocity: 5 hours

- User Story 5: Create Initial Project Diagrams/Design Docs
As a team member, I want to create various diagrams to clearly understand and document how users will interact with our application, to describe how our project is structured and intends to function, to give an initial idea of how the web app is planned to look.
Estimated Velocity: 22 hours
(Modified User Story 5 to reflect the reallocation of working hours from removal of User Story 3)

- User Story 6: Set-up Basic Project Structure
As a developer, I want to set-up the basic structure of the project onto our shared repository to establish foundations from where we can all continue from.
Estimated Velocity: 27

- User Story 3: Language Selection – Removed due to redundancy, was decided during the research of which frameworks were going to be used for the application.

The team members indicated their willingness to work on the following user stories.

- All Team Members

- User Story 5: Create Initial Project Diagrams/Design Docs

- User Story 6: Set-up Basic Project Structure

- Lorena Miranda

- User Story 4: Initialize GitHub Repo