Sprint 1 Review Meeting Minutes 01/27/2024

Project: BackLogger

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 06:00 PM

End time: 06:30 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- User Story 1: Research APIs

- User Story 2: Research Frameworks

- User Story 3: Language Selection (Revised and merged with User Story 2, estimated working hours for this User Story were reallocated to User Story 5: Create Initial Project Diagrams/Design Docs)

- User Story 4: Initialize Repository on GitHub

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 5: Create Initial Project Diagrams/Design Docs

- How this should be reflected in the user story definition in Mingle:

  - Some diagrams have already been created such as dataflow chart and layout mock-ups. Pending creation of Use Case diagram and other design documents.

- User Story 6: Set-up Basic Design Structure

- How this should be reflected in the user story definition in Mingle:

  - Team has started viewing tutorials on how to work with the selected frameworks, User Story will be completed once familiar enough to start a basic framework of the web app and sync it to the GitHub repository.