Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 2 Day 2 01/30/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 08:30 PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I created the Wix account and watch videos on how to work with vue.

- What is planned to be done until the next scrum meeting?

  - Continue watching videos about vue.js and start working on Wix.t

- What are the hurdles?

  - None

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Began looking into node versions, working towards what node version will be used for the backend.

- What is planned to be done until the next scrum meeting?

  - See if there are any extra extensions to use in VS code for the enviornment, if not, begin setting up a ping test api.

- What are the hurdles?

  - No hurdles

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Kept watching the Node.js tutorial playlist and started installing the Node.js enviornment.

● What is planned to be done until the next scrum meeting?

  - Continue watching the tutorial playlist for Node.js and keep learning javascript.

● What are the hurdles?

○ No hurdles as of yet.

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created an account for Wix and kept watching the tutorial.

- What is planned to be done until the next scrum meeting?

  - Finished vue.js tutorial.

- What are the hurdles?

  - No hurdles.

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Sent out invitations for the Wix collaboration site to start laying out a visual for the website. Continued tutorial videos..

- What is planned to be done until the next scrum meeting?

  - Start composing the template layout we will use to base our HTML/CSS/JS off of. Continue following tutorials to utilize Vue.js/node.js

- What are the hurdles?

  - None