Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 2 Day 3 01/31/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 08:30 PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Started creating on wix using our mockups examples.

- What is planned to be done until the next scrum meeting?

  - Continue working on Wix and on how the website would look like.

- What are the hurdles?

  - None

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Setting up testing environment

- What is planned to be done until the next scrum meeting?

  - Continued setting up testing environment, ran into issues.

- What are the hurdles?

  - Node.js was causing issues when trying to create a test project.

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Downloaded and started testing Node.js and javascript. Continued watching tutorial playlist.

● What is planned to be done until the next scrum meeting?

  - I'll try to finish the watching tutorial playlist for Node.js and  javascript.

● What are the hurdles?

○ No hurdles as of yet.

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished the recommended vue.js tutorial.

- What is planned to be done until the next scrum meeting?

  - Start learning on how to use Wix.

- What are the hurdles?

  - No hurdles.

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finished node.js tutorials and downloaded agreed upon version of node.js

- What is planned to be done until the next scrum meeting?

  - Continue working on web app layout on Wix and finish vue.js tutorial.

- What are the hurdles?

  - None