Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 2 Day 6 02/05/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:30 PM

End time: 08:30 PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Shared wix site with team member and started working on user story 6.

- What is planned to be done until the next scrum meeting?

  - Finish working on user story 6.

- What are the hurdles?

  - None

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - shared instructions to setup start dev environment for project.

- What is planned to be done until the next scrum meeting?

  - Research database extensions/modules to use.

- What are the hurdles?

  - Node.js was causing issues when trying to create a test project.

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finished watching Node.js tutorials and am almost done with javascript tutorials.

● What is planned to be done until the next scrum meeting?

  - I’ll finish the javascript tutorials and start setting up the developer environment.

● What are the hurdles?

○ No hurdles as of yet.

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started using mockups to help facilitate Wix learning.

- What is planned to be done until the next scrum meeting?

  - Will continue using mockups for Wix creation and learning.

- What are the hurdles?

  - No hurdles.

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finished Vue.js tutorial, added more to the Wix layout.

- What is planned to be done until the next scrum meeting?

  - Continue to work on layout and work on setting up development environment.

- What are the hurdles?

  - None