Sprint 2 Backlog Grooming Meeting Minutes:

CIS4951 Capstone 2 – Sprint 2 02/05/2024

Project: BackLogger

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 07:30 PM

After discussion, the velocity of the team for the following sprint was estimated to be 82 hours. The team has been able to keep up with the required hours of daily work on the project.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User Story 5: Create Initial Project Diagrams/Design Docs
As a team member, I want to create pending project diagrams/design documents that will aid in the formation of the web app (Pending: use case diagram, layouts made with a CMS)
Estimated Velocity: 8 hours

- User Story 6: Set-up Basic Project Structure
As a developer, I want to set-up the basic structure of the project onto our shared repository to establish foundations from where we can all continue from.
Estimated Velocity: 27 hours

- User Story 9: Set-up Backend Dev. Environment
As a developer, I need to meet with the rest of the backend team and set-up our development environment to be able to work seamlessly without issue.
Estimated Velocity: 12 hours

- User Story 10: Set-up Frontend Dev. Environment
As a developer, I need to meet with the rest of the frontend team and set-up our development environment to be able to work seamlessly without issue.
Estimated Velocity: 12 hours

The team members indicated their willingness to work on the following user stories.

- All Team Members

- User Story 5: Create Initial Project Diagrams/Design Docs

- User Story 6: Set-up Basic Project Structure

- Lorena Miranda, Andres Vazquez, Fernando Collante

- User Story 10: Set-up Frontend Dev. Environment

- Brandon Torrens, Luis Venegas

- User Story 9: Set-up Backend Dev. Environment