Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 2 Day 9 02/09/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 08:30 PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued working on wix and finished user story 6.

- What is planned to be done until the next scrum meeting?

  - Finish working on user story 7.

- What are the hurdles?

  - No hurdles.

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Created a demo of blog on node.js

- What is planned to be done until the next scrum meeting?

  - Will prep a little demo for tomorrow to show off cookie user saving and authentication.

- What are the hurdles?

  - No hurdles.

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finished javascript video tutorials.

● What is planned to be done until the next scrum meeting?

  - Continue testing the node.js server calls and request.

● What are the hurdles?

○ Struggled with the developer environment with setting up Express.js and MongoDB.

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued working on Wix using mockups.

- What is planned to be done until the next scrum meeting?

  - Will coordinate a team meeting to showcase our progress.

- What are the hurdles?

  - No hurdles.

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued working on BackLog lists page layout on Wix.

- What is planned to be done until the next scrum meeting?

  - Continue to work on layout and work on setting up development environment. Same as last time.

- What are the hurdles?

  - None