Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 2 Day 10 02/11/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 08:30 PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continue working on wix and user story 6 and 7

- What is planned to be done until the next scrum meeting?

  - Finish working on user story 6 and 7

- What are the hurdles?

  - No hurdles.

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finished prepping test for team meeting.

- What is planned to be done until the next scrum meeting?

  - Will start base state project.

- What are the hurdles?

  - No hurdles.

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Kept working on the developer environment, still trying to figure out some items on it.

● What is planned to be done until the next scrum meeting?

  - Continue testing the node.js and make sure the developer environment is running before the start of the next Sprint.

● What are the hurdles?

○ Struggled using the MongoDB database.

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - We coordinated a time for the team meeting to showcase our progress.

- What is planned to be done until the next scrum meeting?

  - We will present our progress to the group.

- What are the hurdles?

  - No hurdles.

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Almost finished BackLog list page layout.

- What is planned to be done until the next scrum meeting?

  - Showcase Wix layout design pitches to team, come to an agreement on design direction. Possibly start transposing layouts to HTML/CSS/JS to start creating frontend backbone on github.

- What are the hurdles?

  - None