Sprint 2 Review Meeting Minutes 02/11/2024

Project: BackLogger

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 05:30 PM

End time: 06:00 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

- User Story 5: Create Initial Project Diagrams/Design Docs

- User Story 7: Node.js Framework Tutorials

- User Story 8: Vue.js Framework Tutorials

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 6: Set-up Basic Project Structure

- How this should be reflected in the user story definition in Mingle:

  - Need to work on getting both halves of the project onto the repository on GitHub

- User Story 9: Set-up Backend Dev. Environment

- How this should be reflected in the user story definition in Mingle:

  - Backend team have already coordinated the effort, pending completion.

- User Story 10: Set-up Frontend Dev. Environment

- How this should be reflected in the user story definition in Mingle:

  - Frontend team have already coordinated the effort, pending completion.