Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 3 Day 1 02/12/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 08:00PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continue working on Wix.

- What is planned to be done until the next scrum meeting?

  - Finish working on user story 7

- What are the hurdles?

  - No hurdles.

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finished prepping cookies technology demo

- What is planned to be done until the next scrum meeting?

  - Present in meeting the cookie demo, then start using it as a base project template.

- What are the hurdles?

  - No hurdles.

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Familiarized myself more with the Node.js developer environment.

● What is planned to be done until the next scrum meeting?

  - Continue practicing with Node.js and javascript.

● What are the hurdles?

○ No hurdles.

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - We coordinated a better time for the meeting.

- What is planned to be done until the next scrum meeting?

  - Have another meeting to showcase our progress.

- What are the hurdles?

  - We couldn't manage to go through with the showcase meeting we set up

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Wrapped up Sprint 2 and continued working on Wix layout.

- What is planned to be done until the next scrum meeting?

  - Pending to showcase Wix layout design pitches to team, come to an agreement on design direction. Possibly start transposing layouts to HTML/CSS/JS to start creating frontend backbone on github.

- What are the hurdles?

  - None