Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 3 Day 4 02/15/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 08:30 PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued working on wix and kept watching videos on vue.js

- What is planned to be done until the next scrum meeting?

  - Finish working on wix last site page and finally get started with vue

- What are the hurdles?

  - No hurdles.

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Conducting base build..

- What is planned to be done until the next scrum meeting?

  - continue with base project

- What are the hurdles?

  - No hurdles.

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Testing different function on Node.js with Express.js and MongoDB.

● What is planned to be done until the next scrum meeting?

  - Continue practicing with Express.js and MongoDB database.

● What are the hurdles?

○ No hurdles.

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finish design for additional page.

- What is planned to be done until the next scrum meeting?

  - Start working on design for next website page.

- What are the hurdles?

  - No hurdles.

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued work on layout of profile page and sign-in page.

- What is planned to be done until the next scrum meeting?

  - Continue working on layout designs and possibly start transposing to HTML/CSS/JS soon.

- What are the hurdles?

  - None