Sprint 3 Backlog Grooming Meeting Minutes:

CIS4951 Capstone 2 – Sprint 3 02/19/2024

Project: BackLogger

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 07:30 PM

After discussion, the velocity of the team for the following sprint was estimated to be 82 hours. The team has been able to keep up with the required hours of daily work on the project.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

- User Story 6: Set-up Basic Project Structure
As a developer, I want to set-up the basic structure of the project onto our shared repository to establish foundations from where we can all continue from.
Estimated Velocity: 27 hours

- User Story 9: Set-up Backend Dev. Environment
As a developer, I need to meet with the rest of the backend team and set-up our development environment to be able to work seamlessly without issue.
Estimated Velocity: 12 hours

- User Story 10: Set-up Frontend Dev. Environment
As a developer, I need to meet with the rest of the frontend team and set-up our development environment to be able to work seamlessly without issue.
Estimated Velocity: 12 hours

- User Story 11: Transpose Layouts to HTML/CSS/JS
As a front-end developer, I want to start transposing the layouts the team has made to HTML/CSS/JS

- User Story 12: Complete Test Project
As a back-end developer, I want to finish creating the test project to ensure proper function of an API call system.

The team members indicated their willingness to work on the following user stories.

- All Team Members

- User Story 6: Set-up Basic Project Structure

- Lorena Miranda, Andres Vazquez, Fernando Collante

- User Story 10: Set-up Frontend Dev. Environment

- User Story 11: Transpose Layouts to HTML/CSS/JS

- Brandon Torrens, Luis Venegas

- User Story 9: Set-up Backend Dev. Environment

- User Story 12: Complete Test Project