Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 3 Day 7 02/20/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 08:30 PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Started working on html and css

- What is planned to be done until the next scrum meeting?

  - Continue working on html and css

- What are the hurdles?

  - No hurdles.

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - conducting some small research on a possible module that we could use to establish a base for the database

- What is planned to be done until the next scrum meeting?

  - Create user possibilities in database.

- What are the hurdles?

  - No hurdles.

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued testing the developer environment and testing different apps for Node.js.

● What is planned to be done until the next scrum meeting?

  - Continue testing developer environment.

● What are the hurdles?

○ No hurdles.

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Sent some finalized designs to the team.

- What is planned to be done until the next scrum meeting?

  - Finish design for log in/sign up.

- What are the hurdles?

  - No hurdles.

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued work on HTML/CSS/JS for front page of webapp.

- What is planned to be done until the next scrum meeting?

  - Continue work on front page to set basis for frontend development.

- What are the hurdles?

  - None