Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 3 Day 9 02/23/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 08:30 PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continue working on html and css for the login page

- What is planned to be done until the next scrum meeting?

  - Continue working on html and CSS

- What are the hurdles?

  - No hurdles.

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Trying cron module to see if it may be useful for active data updating.

- What is planned to be done until the next scrum meeting?

  - continue testing with cron module.

- What are the hurdles?

  - No hurdles.

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Tried testing modules and apps for the developer environment.

● What is planned to be done until the next scrum meeting?

  - Continue testing developer environment application and uses.

● What are the hurdles?

○ No hurdles.

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started mockup design for manage profile page.

- What is planned to be done until the next scrum meeting?

  - Keep working on mockup design for manage profile page.

- What are the hurdles?

  - No hurdles.

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Again, continued work on HTML/CSS/JS for front page of webapp.

- What is planned to be done until the next scrum meeting?

  - Showcase initial design and code structure for front page of webapp.

- What are the hurdles?

  - None