Daily Scrum Meeting Minutes:

CIS4951 Capstone 2 – Sprint 3 Day 10 02/24/2024

Attendees: Lorena Miranda, Luis Venegas, Brandon Torrens, Andres Vazquez, Fernando Collante

Start time: 07:00 PM

End time: 07:30 PM

Lorena Miranda:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continue  working on html and css  for the login page

- What is planned to be done until the next scrum meeting?

  - Continue working on html and css

- What are the hurdles?

  - No hurdles.

Brandon Torrens:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Testing with cron is having issues.

- What is planned to be done until the next scrum meeting?

  - Continue working on cron module

- What are the hurdles?

  - Cron doesn't seem to be properly picking up time library, could because of issue on my pc.

Luis Venegas:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Was not able to continue testing some additional developer environment applications because of connection issues.

● What is planned to be done until the next scrum meeting?

  - Continue testing developer environment application and uses.

● What are the hurdles?

○ I’m having connection issues and haven’t been able to work much.

Andres Vazquez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept working on mockup design for manage profile page.

- What is planned to be done until the next scrum meeting?

  - Will finish with mockup design phase.

- What are the hurdles?

  - No hurdles.

Fernando Collante:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Continued work on HTML/CSS/JS for front page of webapp, primarily increasing responsiveness to different screen sizes.

- What is planned to be done until the next scrum meeting?

  - Still pending showcase of initial design and code structure for front page of webapp.

- What are the hurdles?

  - None